Employee Onboarding AI Agent

Learning-First Project Scope and MVP Definition

| Document Type: | Project Scope Document |
| --- | --- |
| Version: | 1.0 |
| Generated Date: | July 26, 2026 |
| Repository: | employee-onboarding-ai-agent |
| Status: | Planning |
| Project Type: | Educational MVP |
| Planned Duration: | 30 days |
| Planned Effort: | ~60 hours |
| Data Classification: | Synthetic data only |

# Table of Contents

Note: In Microsoft Word, right-click the table above and choose “Update Field” (or press F9) to populate or refresh the section listing and page numbers.

# 1. Document Control

| Project Name | Employee Onboarding AI Agent |
| --- | --- |
| Repository Name | employee-onboarding-ai-agent |
| Version | 1.0 |
| Status | Planning |
| Generated Date | July 26, 2026 |
| Project Type | Educational MVP |
| Planned Duration | 30 days |
| Planned Effort | Approximately 60 hours |
| Data Classification | Synthetic data only — no real employees or company data |

# 2. Executive Summary

The Employee Onboarding AI Agent is a learning-first AI application that helps fictional new employees understand company policies, retrieve onboarding information, access employee-specific guidance, and create simple HR support tickets.

The following points define the intent of this project:

•  This is not intended to be a production HR platform.

•  It uses synthetic policies and fictional employee profiles throughout.

•  Its primary purpose is to teach RAG, vector search, LangChain, tool calling, agents, APIs, and FastAPI through one coherent application.

# 3. Problem Statement

The project is framed around the following fictional business problem:

•  High employee turnover leading to frequent onboarding of new staff.

•  Repeated HR questions that consume staff time answering the same topics.

•  Difficulty finding the latest version of an internal policy.

•  Inconsistent answers given across different teams.

•  Time spent by HR staff answering routine, low-complexity questions.

•  New employees not knowing which policies apply to their specific role, department, or country.

This problem statement is illustrative and used to motivate a realistic application design. No claims are made about financial savings, efficiency gains, or return on investment, since these would be unsupported in an educational, synthetic-data context.

# 4. Project Objectives

Primary Learning Objectives

•  Understand API communication.

•  Use API keys safely.

•  Build a FastAPI backend.

•  Understand embeddings.

•  Use a vector database.

•  Build RAG manually.

•  Rebuild RAG using LangChain.

•  Define tools.

•  Build a tool-calling agent.

•  Persist a simple action in SQLite.

•  Evaluate retrieval and agent behavior.

Primary Product Objectives

•  Answer questions from fictional company documents.

•  Cite source documents in every answer.

•  Read a fictional employee profile.

•  Use profile metadata to retrieve more relevant policies.

•  Create a fictional HR ticket.

•  Expose functionality through FastAPI.

•  Provide a minimal Streamlit interface.

# 5. Target Users

| User | Description |
| --- | --- |
| Primary user | A newly hired fictional employee, asking policy and onboarding questions. |
| Secondary user | A fictional HR or onboarding coordinator reviewing support tickets and unanswered questions. |

User authentication is explicitly outside the scope of the first MVP.

# 6. Core User Stories

•  As a new employee, I want to ask how many annual leave days apply to me.

•  As a new employee, I want to understand the remote-work policy for my department and country.

•  As a new employee, I want to know how to report sick leave.

•  As a new employee, I want the answer to cite the relevant policy document.

•  As a new employee, I want the system to admit when the information is not in the available documents.

•  As a new employee, I want to request an HR support ticket.

•  As an HR coordinator, I want to see the list of created fictional tickets.

•  As a developer, I want to evaluate whether the correct document and tool were selected.

# 7. MVP Functional Scope

### Feature 1 — Document Ingestion

•  Read fictional policy documents.

•  Split documents into chunks.

•  Attach metadata.

•  Create embeddings.

•  Store them in Chroma.

### Feature 2 — Semantic Retrieval

•  Accept a question.

•  Search the vector database.

•  Return the top relevant chunks.

•  Support simple metadata filtering.

### Feature 3 — RAG Answer Generation

•  Construct context from retrieved chunks.

•  Ask the LLM to answer using only the context.

•  Refuse when evidence is missing.

•  Return source names.

### Feature 4 — Employee Profile Tool

•  Retrieve a fictional employee profile from a local data source.

•  Return fields such as employee ID, department, country, and role.

### Feature 5 — Company Policy Search Tool

•  Use RAG retrieval.

•  Return relevant chunks and source metadata.

### Feature 6 — HR Ticket Tool

•  Create a fictional HR support ticket.

•  Store it in SQLite.

•  Return ticket ID and status.

### Feature 7 — Agent

•  Decide whether to retrieve employee data.

•  Decide whether to search policy documents.

•  Decide whether to create a ticket.

•  Return a final answer.

### Feature 8 — FastAPI Backend

•  Provide documented endpoints.

•  Validate input.

•  Return structured responses.

•  Handle common errors safely.

### Feature 9 — Streamlit Interface

•  Employee ID input.

•  Chat input.

•  Answer display.

•  Source display.

•  Basic ticket confirmation.

### Feature 10 — Basic Evaluation

•  Evaluation question set.

•  Expected sources.

•  Expected tools.

•  Pass/fail result.

•  Failure categorization.

# 8. Explicitly Out of Scope

The following are out of scope for the 30-day MVP:

•  Real company data

•  Real employee personal data

•  Production deployment

•  Enterprise authentication

•  Full authorization

•  Production-grade role-based access control

•  Legal or GDPR compliance certification

•  Slack integration

•  Microsoft Teams integration

•  Email integration

•  Payroll integration

•  HRIS integration

•  Automatic employee scoring

•  Hiring or termination decisions

•  Multi-agent systems

•  Autonomous HR decisions

•  Voice interface

•  Fine-tuning

•  LangGraph

•  MCP

•  Cloud infrastructure

•  Kubernetes

•  Microservices

•  Advanced analytics dashboard

•  Real ticketing-system integration

•  Production monitoring

•  High-availability infrastructure

# 9. Proposed Architecture

User

↓

Streamlit UI

↓

FastAPI

↓

LangChain Agent

↓

Employee Profile Tool   /   Policy Search Tool   /   HR Ticket Tool

↓

RAG Pipeline  →  Chroma Vector Database

↓

LLM API

↓

SQLite (HR Tickets)

Component Roles

| Component | Role |
| --- | --- |
| FastAPI | The backend interface that receives HTTP requests, validates them, and routes them to the agent. |
| LangChain | The orchestration framework used to compose prompts, retrieval, and tool-calling. |
| Agent | The decision-making loop that selects which tools to call and produces the final answer. |
| Tools | Callable capabilities the agent can invoke: profile lookup, policy search, ticket creation. |
| RAG | The retrieval-plus-generation process that grounds answers in company documents. |
| Chroma | The vector storage and similarity-retrieval layer for document chunks. |
| SQLite | Transactional storage for fictional HR tickets. |
| External LLM API | The language-generation service used for answer synthesis. |

# 10. End-to-End Data Flows

### Flow A — Normal Policy Question

1. User submits employee ID and question.

2. Streamlit sends a POST request to FastAPI.

3. FastAPI validates the request.

4. Agent evaluates the request.

5. Agent calls the employee-profile tool if needed.

6. Agent calls the policy-search tool.

7. Query is embedded.

8. Chroma returns relevant chunks.

9. Chunks are provided to the LLM.

10. LLM generates a grounded answer.

11. API returns answer and sources.

12. UI displays the result.

### Flow B — Unknown Information

1. Retrieval returns no sufficiently relevant evidence.

2. The LLM is instructed not to invent an answer.

3. The system states that the information was not found.

4. The system may suggest creating an HR ticket.

### Flow C — HR Ticket Creation

1. User explicitly requests help from HR.

2. Agent calls the ticket tool.

3. The tool validates required fields.

4. SQLite stores the ticket.

5. Ticket ID and status are returned.

6. The agent confirms the action to the user.

### Flow D — Failure

1. An external service or internal component fails.

2. The failure is logged without exposing secrets.

3. FastAPI returns a safe structured error.

4. The user receives an understandable message.

# 11. Planned API Endpoints

GET /health

Purpose: Confirm that the backend is running.

POST /documents/ingest

Purpose: Load fictional policy documents into Chroma.

POST /chat

Purpose: Send an employee question to the agent.

Example request:

{
  "employee_id": 101,
  "message": "Can I work remotely three days per week?"
}

Example response:

{
  "answer": "The available policy allows up to two remote-work days per week.",
  "sources": ["remote_work_policy.txt"],
  "tools_used": ["get_employee_profile", "search_company_policy"],
  "ticket_id": null
}

GET /employees/{employee_id}

Purpose: Return a fictional employee profile.

GET /tickets

Purpose: Return fictional HR tickets.

Exact request and response schemas may evolve during implementation.

# 12. Initial Agent Tools

### Tool 1 — get_employee_profile(employee_id)

| Input | Employee ID |
| --- | --- |
| Output | Fictional employee profile |
| Possible Failures | Missing employee, invalid ID, incomplete profile |

### Tool 2 — search_company_policy(query, department, country)

| Input | Question and optional metadata filters |
| --- | --- |
| Output | Relevant chunks, source documents, and metadata |
| Possible Failures | Empty vector store, irrelevant results, missing document |

### Tool 3 — create_hr_ticket(employee_id, topic, description)

| Input | Employee ID, topic, and description |
| --- | --- |
| Output | Ticket ID and status |
| Possible Failures | Invalid employee, incomplete fields, database error |

# 13. Fictional Data Model

Employee

| Field | Description |
| --- | --- |
| employee_id | Unique identifier for the fictional employee. |
| name | Fictional full name. |
| department | Department the employee belongs to. |
| role | Job role or title. |
| country | Country of employment, used for policy filtering. |
| start_date | Fictional onboarding start date. |

Policy Document

| Field | Description |
| --- | --- |
| document_id | Unique identifier for the document. |
| title | Document title. |
| document_type | Category of policy (for example, leave, remote work, security). |
| country | Country the policy applies to, or all countries. |
| department | Department the policy applies to, or all departments. |
| effective_date | Date the policy version takes effect. |
| version | Policy version identifier. |
| source_filename | Original file the document was loaded from. |

Chunk

| Field | Description |
| --- | --- |
| chunk_id | Unique identifier for the chunk. |
| document_id | Identifier of the parent document. |
| text | The chunk's text content. |
| metadata | Attached metadata such as source, section, country, and department. |
| embedding | The chunk's vector representation, managed internally by Chroma. |

HR Ticket

| Field | Description |
| --- | --- |
| ticket_id | Unique identifier for the ticket. |
| employee_id | Identifier of the employee who requested the ticket. |
| topic | Short topic label for the request. |
| description | Free-text description of the request. |
| status | Current ticket status. |
| created_at | Timestamp the ticket was created. |

The embedding vector itself is managed by Chroma and is not manually inspected as application data.

# 14. Fictional Documents

The following synthetic documents are planned for the knowledge base:

•  Annual Leave Policy

•  Remote Work Policy

•  Sick Leave Policy

•  IT Security Policy

•  Code of Conduct

•  Employee Benefits Guide

•  New Employee Onboarding Checklist

Each document will later include:

•  Title

•  Version

•  Effective date

•  Intended country

•  Intended department, or a statement that it applies to all departments

•  Clearly delineated sections

•  No real company name

•  No real employee data

# 15. Non-Functional Requirements

•  Clear and minimal code structure.

•  No secrets committed to Git.

•  Basic input validation on all endpoints.

•  Basic structured error handling.

•  Local execution only.

•  Reproducible setup from a clean environment.

•  Source citations included with every RAG answer.

•  Synthetic data only.

•  Reasonable response time for local testing.

•  Components must be independently testable.

•  The application must remain understandable to the learner.

No enterprise performance or availability targets are defined for this educational MVP.

# 16. Evaluation Plan

Evaluation Categories

•  Retrieval relevance

•  Correct source citation

•  Grounded answer

•  Unknown-question refusal

•  Correct tool selection

•  Successful ticket creation

•  Safe failure handling

Planned Test Case Distribution (at least 30 cases)

| Category | Count |
| --- | --- |
| Direct policy questions | 10 |
| Paraphrased questions | 5 |
| Unknown questions | 5 |
| Misleading or false-premise questions | 5 |
| Tool-use scenarios | 5 |

Recorded Fields per Test Case

•  User question

•  Employee ID

•  Expected source

•  Expected tool

•  Expected action

•  Actual result

•  Pass or fail

•  Failure category

•  Notes

# 17. Risks and Limitations

| Risk | Mitigation |
| --- | --- |
| Hallucination | Constrain the LLM to answer only from retrieved context and require refusal when evidence is insufficient. |
| Irrelevant retrieval | Tune chunk size, overlap, and top-k; inspect retrieved chunks during evaluation. |
| Poor chunking | Review chunk boundaries manually before ingestion; adjust splitter settings. |
| Weak source documents | Review fictional documents for clarity, completeness, and internal consistency. |
| Conflicting policies | Attach version and effective-date metadata; prefer the most recent version. |
| Incorrect metadata | Validate metadata fields during ingestion; inspect a sample of stored chunks. |
| Wrong tool selection | Write clear tool names and descriptions; test explicit tool-selection scenarios. |
| Duplicate actions | Check for existing similar tickets before creating a new one where feasible. |
| API cost | Use a small evaluation set and cache results where reasonable during development. |
| API latency | Measure and log latency; keep prompts and context concise. |
| Provider outage | Handle request failures gracefully and report a safe error to the user. |
| Secret leakage | Keep API keys in environment variables only; never log or commit them. |
| Framework overengineering | Apply the Vibe-Coding Rules; keep the architecture minimal. |
| Excessive reliance on AI-generated code | Require explanation of every generated feature before it is committed. |
| Confusing personalization with authorization | Document explicitly that metadata filtering is not a security or access-control mechanism. |

# 18. Acceptance Criteria

The MVP is accepted when all of the following are true:

•  A fictional policy document can be ingested.

•  Chunks and metadata are stored in Chroma.

•  A user question retrieves relevant chunks.

•  The RAG system answers using retrieved context.

•  Source names are returned with the answer.

•  Unknown information produces a refusal rather than an invented policy.

•  An employee profile can be retrieved.

•  The agent can select the appropriate tool for a given request.

•  A fictional HR ticket can be stored in SQLite.

•  FastAPI exposes the required endpoints.

•  Streamlit can send a request to FastAPI and display the response.

•  At least thirty evaluation cases can be executed.

•  No API key is committed to the repository.

•  The developer can explain the complete system flow.

# 19. Definition of Done

The educational MVP is complete when the learner can independently explain:

•  How the frontend sends an API request.

•  How FastAPI validates it.

•  How an agent differs from a basic chatbot.

•  How tools are selected.

•  How RAG retrieves evidence.

•  How embeddings support semantic search.

•  What the vector database stores.

•  What LangChain abstracts.

•  How an HR ticket becomes a persistent database action.

•  Where the system can fail.

•  Which parts are not production-ready.

# 20. Future Extensions

The following are legitimate future directions, explicitly labeled as post-MVP work:

•  Authentication

•  Real role-based permissions

•  Version-aware policy retrieval

•  Hybrid search

•  Reranking

•  Advanced evaluation

•  Human approval workflows

•  Real ticket-system integration

•  Slack or Microsoft Teams interface

•  Cloud deployment

•  Observability

•  LangGraph

•  Multi-agent orchestration

# 21. Planned Future Repository Structure

The structure below documents the intended layout once implementation begins. It is planning documentation only.

employee-onboarding-ai-agent/
│
├── app/
│   ├── main.py
│   ├── config.py
│   ├── api/
│   ├── rag/
│   ├── agent/
│   ├── database/
│   └── models/
│
├── company_docs/
├── data/
├── tests/
├── evaluation/
├── .env.example
├── .gitignore
├── requirements.txt
├── README.md
└── LEARNING.md

This structure is planned documentation only. No application folders or files are created during the current documentation and repository setup task.